Garmin Tennis Tracker

Detailed Build Plan — Beginner Edition

Vivoactive 6  |  Connect IQ  |  Monkey C  |  April 2026

# Overview & Goal

You are building a tennis match tracker app for the Garmin Vivoactive 6. The app runs directly on the watch using Garmin's Connect IQ platform and is written in Monkey C, Garmin's own programming language.

The full scoring logic, all screen code, and the architecture design are already documented in your project PDF. This plan tells you exactly what to do, in what order, step by step — written for someone who has never built a Garmin app before.

First milestone: "I can play a full set and log every point without frustration." Everything else comes after that.

# Tech Stack & Key Concepts

Before writing a single line of code, understand what you are working with:

## Platform

- Garmin Connect IQ — Garmin's app ecosystem. Not Android, not iOS.

- Monkey C — Garmin's own programming language (similar to JavaScript/Java but simpler).

- Your app runs on the watch itself — no phone required during a match.

## App Type

- You will build a Watch App (not a Widget or Data Field). This gives you full control of the screen and all buttons.

## Key APIs you will use

- Toybox.WatchUi — draw screens, handle button presses and swipes

- Toybox.Graphics — text, rectangles, colours

- Toybox.System — clock time (for the match timer)

- Toybox.Sensors — heart rate, steps, distance

- Toybox.Activities — start/stop a logged Garmin activity (syncs to Garmin Connect)

- Toybox.Storage — save match state so a reboot doesn't lose your score

## Files you will write

- App.mc — app entry point (minimal)

- TennisMatchEngine.mc — all scoring logic (points, games, sets, deuce, undo)

- MainView.mc — the main match screen

- SetupView.mc — pre-match configuration screen

- TennisActivityManager.mc — Garmin activity + health integration

- PostMatchView.mc — summary screen shown after the match

- MatchPersistence.mc — save and restore match state

# Phase 0 — Set Up Your Development Environment

Do not skip this phase. Getting the environment right first saves enormous frustration later. Expected time: 1–2 hours.

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 0.1 | Install Visual Studio Code (VS Code) | Code editor ready |
| Step 0.2 | Install the Connect IQ SDK from developer.garmin.com/connect-iq | SDK installed |
| Step 0.3 | Install the Connect IQ extension for VS Code | Extension active in VS Code |
| Step 0.4 | Open the SDK Manager, download the Vivoactive 6 device profile | Device profile available |
| Step 0.5 | Create a new blank Watch App project in VS Code using the extension | Empty project created |
| Step 0.6 | Run the blank project in the Connect IQ Simulator | Simulator launches and shows blank screen |
| Step 0.7 | Add a single drawText call to show "Hello Tennis" on screen | Text appears on simulator |

Success check: You see 'Hello Tennis' on the simulator. If yes, your environment works. If not, fix this before moving on — nothing else will work until this does.

# Phase 1 — Build the Scoring Engine (No UI)

The scoring engine is the brain of the app. It handles all tennis logic. It has zero UI — just functions and state. Build and test this before touching any screen. Expected time: 2–4 hours.

## What the engine handles

- Points: 0 → 15 → 30 → 40 → game

- Deuce: both players at 40 → deuce state, then advantage, then back to deuce or game

- Games → Sets: win 6 games with 2-game lead

- Tiebreak: triggered at 6-6, first to 7 (win by 2)

- Super tiebreak: optional final set replacement, first to 10 (win by 2)

- Input types: WON (you win point), ERROR (you made error, opponent wins), DOUBLE FAULT (DF, opponent wins)

- Undo: stack-based — saves state before each input, restores on undo

## Source code location

The complete TennisMatchEngine class is on pages 28–38 of your project PDF. Copy it directly — do not rewrite it from scratch.

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 1.1 | Create TennisMatchEngine.mc in your project | File created |
| Step 1.2 | Copy the TennisMatchEngine class from the PDF into the file | Code in place |
| Step 1.3 | In App.mc, create an engine instance and call handleInput(WON) a few times | No crash on compile |
| Step 1.4 | Use System.println() to print score to the simulator output log | Score values appear in log |
| Step 1.5 | Test deuce: simulate both players reaching 40, check state changes | DEUCE / ADVANTAGE working |
| Step 1.6 | Test tiebreak: simulate games reaching 6-6, verify tiebreak activates | Tiebreak mode activates |
| Step 1.7 | Test undo: log a point, undo it, verify score reverts | Undo works correctly |

Do not proceed to Phase 2 until all scoring scenarios work correctly in the log output. This is your foundation — everything else depends on it.

# Phase 2 — Build the Main Match Screen (MVP UI)

Now connect the engine to a real screen. The goal is the simplest possible interface that is actually usable during a match. Expected time: 2–3 hours.

## Screen layout

The screen is divided into three tap zones:

- Top half: score display (points, games, sets, timer)

- Middle zone: WON (large tap area — most common action)

- Bottom left: ERROR

- Bottom right: DOUBLE FAULT

- Long press anywhere: UNDO last point

## Gesture controls

| Action | Input | Colour Feedback |
| --- | --- | --- |
| WON | Tap (middle zone) | Green flash |
| ERROR | Tap (bottom left) | Red flash |
| DOUBLE FAULT | Tap (bottom right) | Orange flash |
| UNDO | Long press | "UNDO" label shown |

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 2.1 | Create MainView.mc and wire it to App.mc | Screen loads on simulator |
| Step 2.2 | Draw the score (points, games, sets) using dc.drawText() | Score visible on screen |
| Step 2.3 | Draw the match timer using System.getClockTime() | Timer counting up on screen |
| Step 2.4 | Draw the three button zone labels (WON / ERROR / DF) | Labels visible |
| Step 2.5 | Implement onTap() to detect which zone was tapped | Tap zone detection working |
| Step 2.6 | Connect tap zones to engine.handleInput() | Tapping changes the score |
| Step 2.7 | Implement onLongPress() to call engine.undo() | Long press reverts last point |
| Step 2.8 | Add colour flash feedback (green/red/orange) on input | Visual confirmation on tap |

Deploy to your real Vivoactive 6 watch and test: Can you log a point in under 2 seconds? Can you undo instantly? Is the text readable? If yes, Phase 2 is done.

# Phase 3 — Pre-Match Setup Screen

Let the player choose match format before starting. Expected time: 1–2 hours.

## Settings available

- Sets to Win: 1, 2, or 3 (tap to cycle)

- Tiebreak: ON / OFF (tap to toggle)

- Super Tiebreak Final Set: ON / OFF (tap to toggle)

- START MATCH button: launches MainView with the chosen config

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 3.1 | Create SetupView.mc | File created |
| Step 3.2 | Draw the three settings as tappable rows | Settings visible on screen |
| Step 3.3 | Implement tap logic to cycle/toggle each setting | Settings update on tap |
| Step 3.4 | On START MATCH tap, pass config to MainView and push it | Match starts with correct settings |
| Step 3.5 | Make SetupView the first screen shown on app launch | App opens to setup screen |

# Phase 4 — Data Persistence (Resume Match)

If the watch reboots or the app closes during a match, you lose nothing. Expected time: 1–2 hours.

## What gets saved

- Full engine state: points, games, sets, winners, errors, double faults

- Match configuration: sets to win, tiebreak settings

- Start time: so the timer continues correctly

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 4.1 | Create MatchPersistence.mc with save() and load() functions | File created |
| Step 4.2 | Implement save() using Toybox.Storage.setValue() | State saved to watch storage |
| Step 4.3 | Call save() after every point logged in MainView | Auto-saves on each input |
| Step 4.4 | In MainView.initialize(), call load() and check for saved match | Detects existing match |
| Step 4.5 | If saved match found, prompt user: Resume or New Match? | User sees resume prompt |
| Step 4.6 | Call MatchPersistence.clear() when match ends | Storage cleared on finish |

# Phase 5 — Health Tracking & Garmin Activity

Log the match as a real Garmin activity so it appears in Garmin Connect with health data. Expected time: 1–2 hours.

## What gets tracked

- Heart rate (avg and max) — device dependent

- Steps during the match

- Distance (GPS, if available)

- Custom tennis stats: winners, unforced errors, double faults

- Duration — automatically captured

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 5.1 | Create TennisActivityManager.mc | File created |
| Step 5.2 | Start a SPORT_TENNIS activity when the match begins | Activity starts |
| Step 5.3 | Call activityManager.update(engine) after each point | Stats pushed to activity live |
| Step 5.4 | Stop activity when match ends | Activity stops and saves |
| Step 5.5 | Sync watch to phone — verify match appears in Garmin Connect | Match visible in app |

Note: breathing rate is not available on all Vivoactive devices. Always check sensor availability before reading: if (Sensors.HeartRate.isAvailable()) { ... }

# Phase 6 — Post-Match Summary Screen

Show a summary of the match immediately after it ends. Expected time: 1 hour.

## What is displayed

- Sets result (e.g. 2 - 1)

- Games result

- Total winners, unforced errors, double faults

- Match duration

- Heart rate: average / max (if available)

- Total steps (if available)

- DONE / EXIT button

| Step | Action | Goal / Output |
| --- | --- | --- |
| Step 6.1 | Create PostMatchView.mc | File created |
| Step 6.2 | Pass engine + activityManager to PostMatchView on match end | Data available to display |
| Step 6.3 | Draw all stats on screen using dc.drawText() | Summary visible |
| Step 6.4 | Implement DONE button tap to exit app | App closes cleanly |

# Phase 7 — Polish & Testing

Only do this after all phases are working. Expected time: 2–4 hours across multiple real match tests.

## UI polish

- Increase button zone sizes if mis-tapping during play

- Adjust font sizes for readability in sunlight

- Ensure score is always the most prominent element

## Testing checklist

- Deuce loop: simulate deuce repeatedly — score should never get stuck

- Tiebreak: play to 6-6, verify tiebreak activates and scores correctly

- Super tiebreak: enable it, play to final set, verify it replaces the set

- Undo: log 5 points then undo all 5, one by one

- Resume: start a match, force-close the app, reopen — verify score is intact

- Real match test: wear the watch, play a full set, log every point

- Speed test: can you log a point in under 2 seconds while moving?

- Garmin Connect: after match, sync watch and check the activity appears

If any real-match test fails usability, go back and fix it before considering the app done. The real-world test is the only one that matters.

# What NOT to Build First

Avoid these until all phases above are complete. They will slow you down and risk never finishing:

- Swing detection / shot classification — very hard, requires ML, skip for MVP

- Fancy UI animations — unnecessary complexity on a tiny screen

- Companion phone app — a separate project entirely

- Multiple player profiles — adds state complexity; do single player first

- Rally length tracking — requires accelerometer analysis, advanced feature

# Final File Structure

Your Connect IQ project will look like this:

| File | Purpose |
| --- | --- |
| App.mc | App entry point — minimal, just launches SetupView |
| TennisMatchEngine.mc | ALL scoring logic: points, games, sets, deuce, tiebreak, undo |
| MainView.mc | Main match screen: score display + touch input |
| SetupView.mc | Pre-match config: sets, tiebreak, super tiebreak |
| TennisActivityManager.mc | Garmin activity start/stop + live stats push |
| PostMatchView.mc | Post-match summary screen |
| MatchPersistence.mc | Save/load match state via Toybox.Storage |

# Summary: Build Order at a Glance

| # | Phase | Est. Time | Priority |
| --- | --- | --- | --- |
| 0 | Dev Environment Setup | 1–2 hrs | MUST DO FIRST |
| 1 | Scoring Engine (no UI) | 2–4 hrs | CRITICAL |
| 2 | Main Match Screen (MVP UI) | 2–3 hrs | CRITICAL |
| 3 | Pre-Match Setup Screen | 1–2 hrs | HIGH |
| 4 | Data Persistence / Resume | 1–2 hrs | HIGH |
| 5 | Health Tracking & Activity | 1–2 hrs | MEDIUM |
| 6 | Post-Match Summary Screen | 1 hr | MEDIUM |
| 7 | Polish & Real-Match Testing | 2–4 hrs | FINAL |

Total estimated time: 11–20 hours across multiple sessions